Choti Ki Duniya

Own Platform — Product Note

Version 1.0  |  March 2026  |  Confidential

# Context & Opportunity

Choti Ki Duniya has built a loyal audience of 6 lakh+ subscribers on YouTube with educational and entertaining content aimed at children aged 6 months to 6 years — inspired by the "Ms. Rachel" model of warm, curriculum-aligned early childhood content.

While YouTube provides discovery and reach, it comes with limitations: no direct parent relationship, no usage data, no branded experience, and zero control over recommendations shown after a video ends. The next step is to own the relationship with families by building a dedicated platform — a safe, distraction-free, branded home for the content.

# Goals

| Business Goal | User Goal (Parent) |
| --- | --- |
| Own the parent–child relationship directly | One safe, trusted app for my child's screen time |
| Reduce dependence on YouTube's algorithm | Know exactly how long my child watches |
| Establish a direct notification channel for new content | Get notified when new songs/videos are added |
| Build a platform that can grow with the library | A simple, joyful experience my child enjoys |

# User Journey

The primary user is a parent (typically a mother, 25–35 years old) who discovers the channel on YouTube or Facebook, then downloads the app to give their child a controlled, dedicated viewing experience.

| Step | Stage | What Happens |
| --- | --- | --- |
| 1 | Discovery | Parent finds Choti Ki Duniya on YouTube / Facebook / word of mouth |
| 2 | Download | Sees CTA in video description or post, downloads iOS or Android app |
| 3 | Sign Up | Signs in with Google (Gmail) — frictionless, no new password needed |
| 4 | Child Profile | Adds child's name and age; sets up their profile |
| 5 | Watch | Navigates to the video library; child watches rhymes & educational content |
| 6 | Insight | Parent checks daily / weekly / monthly watch time in the dashboard |
| 7 | Retention | Receives push notification when new videos are added |

# Feature Scope — V1

1. Authentication

| Feature | Description | Notes / Scope |
| --- | --- | --- |
| Google Sign-In | One-tap sign up / login via Gmail | No email/password needed; reduces drop-off at onboarding |

2. Child Profile

| Feature | Description | Notes / Scope |
| --- | --- | --- |
| Add Child | Name + date of birth (or age range) | One parent account can have multiple child profiles (future-proof) |
| Profile Switcher | Select active child before a session | Enables per-child watch time tracking |

3. Video Library

| Feature | Description | Notes / Scope |
| --- | --- | --- |
| Video Feed | Grid / list of available videos | Start with ~10 videos; YouTube embed via iframe or YouTube Data API |
| Video Player | Full-screen playback experience | YouTube videos embedded; no YouTube UI/ads shown to child |
| Categories / Tags | Rhymes, colours, numbers, etc. | Lightweight tagging — useful as library grows beyond 10 videos |

4. Watch Time Dashboard (Parent)

| Feature | Description | Notes / Scope |
| --- | --- | --- |
| Daily View | Time watched today | Shown on parent home screen |
| Weekly View | Last 7 days bar chart | Simple visualisation |
| Monthly View | Month-to-date total | Helps parents set healthy limits |
| Per-Video Breakdown | Which videos watched, how long | V1.1 or V2 — track per video, not just total |

5. Push Notifications

| Feature | Description | Notes / Scope |
| --- | --- | --- |
| New Content Alert | "New rhyme added — check it out!" | Sent when creator publishes a new video |
| Opt-In / Opt-Out | Parent controls notification preference | Required for App Store / Play Store compliance |
| Notification Tool | Admin panel or simple CMS trigger | Firebase Cloud Messaging (FCM) recommended |

# Out of Scope — V1

- Subscription / paywall — content is free in V1

- User-generated comments or community features

- Offline / downloaded video playback

- In-app video hosting (videos remain on YouTube for now)

- Detailed per-video analytics or completion rate tracking

- Screen time limits or parental lock timers

# Suggested Tech Approach

These are lightweight, cost-effective choices suited to a small-but-growing creator business at this stage:

| Layer | Recommendation |
| --- | --- |
| Mobile App | React Native — single codebase ships to both iOS and Android |
| Web (optional) | React — reuses components if a web version is needed later |
| Auth | Firebase Authentication (Google Sign-In built-in) |
| Database | Firestore — stores user profiles, child profiles, watch sessions |
| Watch Time Tracking | Log session start/end in Firestore; aggregate on read |
| Video Hosting | YouTube embed (YouTube iFrame API) — no hosting cost in V1 |
| Push Notifications | Firebase Cloud Messaging (FCM) — free tier covers early scale |
| Admin / CMS | Simple Firestore-backed admin page or Notion + Zapier trigger for notifications |

# Suggested Phasing

| Phase | Timeline | Scope |
| --- | --- | --- |
| V1 — MVP | 0–8 weeks | Google Sign-In · Child profile · YouTube video library · Basic watch time (day/week/month) · Push notifications |
| V1.1 — Polish | 8–14 weeks | Per-video watch analytics · Improved player UX · Category / tag filtering · App Store optimisation |
| V2 — Growth | 3–6 months | Multiple child profiles · Screen time goals · Content series / playlists · Potential paywall / subscription tier |

# Design Principles

- Safe by default — no external links, no comments, no recommendations to other channels inside the app.

- Parent-first UX — the parent sets up, controls, and monitors; the child just watches.

- Low friction onboarding — Google Sign-In means a parent can be inside the app in under 60 seconds.

- Grows with the library — tagging and categories are built in from day one, even if only 10 videos exist at launch.

- Lean to launch — YouTube embedding avoids video hosting costs until the business validates paid tiers.

Choti Ki Duniya — Own Platform Product Note · March 2026 · Confidential